Technical Design Document

AI-Assisted Procurement SOP Governance Platform

Start-small architecture, implementation design, and infra budget estimate

Dokumen ini menerjemahkan blueprint dan board deck yang sudah disetujui menjadi rancangan teknis untuk fase MVP dan pilot. Fokus desain adalah start small: menggunakan Next.js full-stack di Vercel sebagai application layer, dengan database, object storage, AI, OCR/conversion, email, dan integrasi sebagai managed/external services. Dengan begini kita bisa launch lebih cepat tanpa langsung membangun arsitektur enterprise yang kebanyakan upacara, karena rupanya aplikasi belum jadi tapi diagram sudah bisa bikin pusing duluan.

| Item | Isi |
| --- | --- |
| Version | v1.0 - Technical planning draft |
| Scope | MVP 3 bulan + pilot growth 12 bulan |
| Audience | Corporate Compliance, IT, PMO, Engineering, Procurement Governance stakeholders |
| Exclusion | Manpower cost, procurement discount, legal/security assessment quotation |
| Currency assumption | USD to IDR rounded at Rp18,100/USD for planning |

1. Executive Technical Summary

Untuk fase awal, platform tidak perlu dipisah menjadi frontend dan backend terpisah. Rekomendasi teknis adalah modular full-stack Next.js di Vercel. Next.js menangani UI, route handlers/API ringan, server actions, RBAC, webhook receiver, orchestration ke AI/provider eksternal, dan penyimpanan hasil ke database. Proses berat seperti document conversion, OCR, dan long-running AI analysis tidak dijalankan sebagai proses berat di Next.js; Next.js hanya mengirim request ke service eksternal dan menyimpan hasil final.

- Application layer: Next.js full-stack, one repository, deployed to Vercel.

- Database: managed PostgreSQL untuk metadata, workflow, validation, action item, dan audit log.

- Object storage: S3-compatible storage untuk SOP, regulasi, evidence, dan versi dokumen.

- Document conversion: Gotenberg API/container untuk konversi Office/HTML/Markdown ke PDF bila diperlukan.

- OCR/document intelligence: optional, hanya untuk scanned PDF atau dokumen yang tidak bisa diekstrak teksnya secara normal.

- AI analysis: provider eksternal/third-party, hasil disimpan sebagai structured output ke database melalui callback/webhook atau polling.

- ClickUp/Jira: bukan agenda baru; hanya execution integration untuk action yang sudah tervalidasi jika dibutuhkan.

2. Guiding Decision: Modular Monolith First

Keputusan arsitektur yang direkomendasikan adalah Modular Monolith First. Artinya satu aplikasi utama, satu repo, satu deployment utama, tetapi struktur kode tetap dipisahkan per domain module agar mudah dipelihara dan siap dipecah di masa depan bila volume dan kompleksitas memang menuntut.

| Area | Decision | Reason |
| --- | --- | --- |
| Frontend & backend ringan | Digabung di Next.js | Mempercepat delivery MVP, lebih sedikit repo/deployment, cocok untuk start small |
| Heavy processing | Delegasikan ke external/managed service | Menghindari timeout dan beban berlebih di Vercel Functions |
| Database & file | External managed service | Data persistence tidak bergantung ke runtime Vercel |
| AI analysis | External provider + structured result storage | Lebih cepat, tidak perlu membangun AI worker kompleks di MVP |
| Background job kompleks | Tidak masuk MVP | Tidak ada di BRD saat ini, cukup disiapkan sebagai future consideration |

3. MVP Scope Mapping

| Capability | MVP Implementation | Notes |
| --- | --- | --- |
| Procurement Governance Hub | Homepage dashboard in Next.js | Hero carousel, announcement, quick action, document center, task awareness |
| SOP Repository | CRUD SOP metadata + file upload to object storage | Includes BU, PIC, language, status, current version |
| SOP Request | Request form + AI-assisted template drafting | New SOP/template request can start from BU |
| SOP Refinement | Call AI provider with draft/current SOP + preferred reference layer | Output: gap, recommendation, evidence, fraud indicator, spending analysis note |
| Validation & Approval | Reviewer queue + approve/reject/request revision | Human-in-the-loop is mandatory |
| Repository Publishing | Approved SOP becomes new SOP or new version | Version history is mandatory |
| Monitoring & Follow-up | Basic action item, owner, due date, status, reminder | ClickUp/Jira integration optional in MVP |
| Executive Intelligence | Basic dashboard and copilot Q&A based on portal data | Context-bound AI only |

4. Recommended MVP Architecture

Diagram di atas menunjukkan Next.js sebagai application orchestrator. Ini penting: Next.js bukan tempat memaksa OCR besar, scraping, atau long-running AI analysis. Next.js mengatur request, akses, validasi, webhook, dan persistence; proses berat dipindahkan ke provider/service yang memang dibuat untuk itu.

5. Application Structure

Walaupun frontend dan backend dijadikan satu aplikasi, struktur kode harus modular. Kalau tidak, dalam 2 bulan repo akan berubah menjadi gudang kabel kusut yang hanya bisa disentuh oleh developer yang paling berani.

| Folder / Module | Purpose |
| --- | --- |
| /app | Next.js app routes, pages, layouts, route handlers |
| /components | Reusable UI components |
| /modules/sop | SOP repository domain logic |
| /modules/request | SOP request and template generation logic |
| /modules/refinement | AI refinement orchestration and result mapping |
| /modules/validation | Validation workflow and decision logic |
| /modules/action | Action item, owner, due date, notification |
| /modules/dashboard | Dashboard aggregation and metrics |
| /server/db | Database client and query layer |
| /server/auth | Authentication, RBAC, session logic |
| /server/storage | Object storage adapter |
| /server/ai | AI provider adapter |
| /server/integrations | Gotenberg, OCR, email, ClickUp/Jira adapters |
| /lib | Shared utilities, constants, validation schemas |

6. SOP Refinement Technical Flow

SOP Refinement adalah langkah analisis utama. Input-nya bisa berupa draft SOP baru, AI-generated template, atau current SOP dari repository. Proses membandingkan draft/current SOP terhadap preferred data, regulation, theory, best practice, business needs, audit finding, fraud detection (AI), dan spending analysis (AI). Output AI tidak otomatis resmi; status awalnya Needs Review sampai Corporate Compliance melakukan validasi.

Untuk MVP, proses AI dan pemrosesan dokumen berat tidak dijalankan langsung di server aplikasi. Aplikasi Next.js berperan sebagai orchestration layer yang mengirim konten SOP dan reference source ke managed AI/document service, menerima hasil analisis dalam format terstruktur, menyimpannya ke database, dan menampilkannya untuk validasi manusia.

7. External Processing Strategy

| Processing Type | Recommended Approach | MVP Notes |
| --- | --- | --- |
| Document conversion | Gotenberg API/container | Cocok untuk Office/HTML/Markdown to PDF. Bukan OCR utama. |
| Text extraction | Basic PDF/DOCX extraction first | Jika dokumen born-digital, cukup extraction standar. |
| OCR scanned PDF | Textract/Azure/Google/OCR provider optional | Hanya aktif bila scanned document muncul dalam pilot. |
| AI template drafting | LLM API call from Next.js | Store generated draft as request artifact. |
| AI SOP Refinement | Provider-side long-running analysis if needed | Next.js create job, provider callback/polling, store structured result. |
| Regulatory monitoring | Not in MVP core | Can be external service later; MVP starts with manual reference upload. |
| ClickUp/Jira sync | Optional integration | Create task only from validated action item. |

8. API & Route Handler Design

| Route | Method | Purpose |
| --- | --- | --- |
| /api/sops | GET/POST | List/create SOP metadata |
| /api/sops/[id] | GET/PATCH | Read/update SOP detail |
| /api/sops/[id]/versions | GET/POST | Manage SOP version history |
| /api/requests | GET/POST | Create and track SOP requests |
| /api/references | GET/POST | Upload/list preferred reference sources |
| /api/refinement/jobs | POST | Start SOP Refinement job |
| /api/refinement/jobs/[id] | GET | Check refinement status/result |
| /api/webhooks/ai-result | POST | Receive AI provider result callback |
| /api/validation/queue | GET | Reviewer queue for findings |
| /api/validation/[findingId] | POST | Validate/reject/request revision |
| /api/actions | GET/POST | Create and track action item |
| /api/dashboard/summary | GET | Dashboard KPIs and executive summary |
| /api/copilot | POST | Context-bound Q&A |
| /api/integrations/clickup | POST | Optional task creation/sync |
| /api/notifications/email | POST | Send email/reminder |

9. Logical Data Model

Database utama disarankan PostgreSQL. File fisik tidak disimpan di database, tetapi di object storage. Database menyimpan metadata, pointer file URL/path, status workflow, validation result, action item, dan audit log.

10. Core Database Tables

| Table | Purpose | Key Fields |
| --- | --- | --- |
| business_units | Master business unit/entity | id, name, country, status |
| users | User and role mapping | id, business_unit_id, name, email, role, locale |
| sop_requests | New SOP/template/revision request | id, requester_id, request_type, status |
| sop_documents | SOP master record | id, business_unit_id, pic_user_id, title, language, status |
| sop_versions | Versioned SOP files | id, sop_document_id, version_no, file_url, approval_status |
| reference_sources | Preferred reference layer | id, type, title, regulator/topic, file_url, effective_date |
| refinement_jobs | AI analysis orchestration | id, sop_request_id, sop_version_id, status, provider_job_id |
| findings | Candidate/validated findings | id, refinement_job_id, description, risk_level, validation_status |
| action_items | Follow-up tracking | id, finding_id, owner_user_id, due_date, priority, status |
| audit_logs | Immutable/append-only trail | id, entity_name, entity_id, action, actor_user_id, created_at |
| chat_sessions | Copilot logs and QA visibility | id, user_id, question, answer_summary, created_at |

11. Security, Access Control, and Audit Trail

- Role-based access control: BU PIC, Corporate Compliance Reviewer, Corporate Compliance Admin, Director/Executive, IT Admin.

- Business unit scoping: BU users can only view/update SOPs and actions relevant to their BU unless granted broader access.

- All validation decisions must write audit log: who, when, what decision, source finding, comment/reason.

- AI outputs must not overwrite official data directly. AI outputs are drafts/candidates until validated.

- Uploaded files should use signed URL or protected access pattern, not public bucket exposure.

- Secrets for AI, email, storage, and PM tools must be stored in environment secret manager, not code.

12. AI Guardrails Implementation

| Guardrail | Implementation |
| --- | --- |
| Context-bound response | Copilot receives only approved portal context and retrieved source snippets |
| Evidence-based output | Refinement result schema requires source/reference, finding text, recommendation, risk, evidence |
| Human approval mandatory | System blocks publish/action conversion until finding is validated |
| No silent automation | AI cannot approve, close, or change official status by itself |
| Logged prompts/results | Store prompt version, model/provider, timestamp, job ID, and output summary |
| Fallback behavior | If data not available, AI must say data is not available rather than inventing |

13. Deployment & Environment Model

14. CI/CD & Operational Controls

- Use Git-based workflow with pull request review before merge to main.

- Every pull request deploys to Vercel Preview for user/stakeholder review.

- Run automated checks: lint, typecheck, unit test, build test.

- Use separate environment variables for development, staging, and production.

- Production release should be manual-approved during MVP/pilot.

- Rollback strategy: revert to previous stable Vercel deployment.

15. Recommended Tech Stack

| Area | Recommended for MVP | Reason |
| --- | --- | --- |
| Web application | Next.js full-stack | Fast delivery, UI + backend route handlers in one app |
| Hosting | Vercel Pro | Fast deploy, preview environments, CDN, serverless functions |
| Database | Supabase PostgreSQL / Neon / managed Postgres | Managed DB, fast setup, standard SQL |
| ORM/query | Prisma or Drizzle | Typed schema and migrations |
| Object storage | Cloudflare R2 / S3-compatible storage | Low-cost document storage, external persistence |
| Document conversion | Gotenberg container/API | Office/HTML/Markdown to PDF conversion |
| OCR | AWS Textract / Azure DI / Google Document AI optional | Only for scanned PDF or complex extraction |
| AI provider | OpenAI / Azure OpenAI / Anthropic | Template drafting, refinement, copilot |
| Email | Resend / SendGrid / corporate SMTP | Transactional notification and reminders |
| PM integration | ClickUp/Jira API | Create/sync action items if validated |
| Monitoring | Vercel analytics/logs + Sentry optional | Error tracking and usage monitoring |

16. Infrastructure Budget Assumptions

Angka berikut adalah planning estimate, bukan quotation final. Kurs memakai pembulatan Rp18,100/USD. Estimasi tidak memasukkan manpower, procurement discount, security assessment, legal review, vendor enterprise contract, atau biaya internal corporate IT. Karena ini masih fase start small, budget didesain dengan asumsi Next.js + Vercel + managed database + external AI/provider, bukan microservices enterprise besar-besaran.

| Assumption | Lean MVP | Controlled Pilot | Department Production |
| --- | --- | --- | --- |
| Users | 20-50 | 50-100 | 100-200 |
| Business Units | 5-10 pilot BU | 10-30 BU | All BU / multi-entity |
| SOP documents | 50-150 | 150-500 | 500-2,000+ |
| Storage | 10-20 GB | 20-50 GB | 50 GB - 100 GB |
| AI refinement jobs/month | 50-150 | 150-600 | 600-2,000+ |
| Copilot questions/month | 500-2,000 | 2,000-10,000 | 10,000+ |
| OCR pages/month | 0-2,000 optional | 2,000-10,000 optional | 10,000+ if scanned docs dominate |

17. Infra Budget Summary

| Scenario | Estimated Monthly USD | Estimated Monthly IDR | Best for |
| --- | --- | --- | --- |
| Lean MVP | $200 - $500 | Rp3.6 - 9.1 juta | 3-month pilot launch, low document/AI volume, manual reference upload |
| Controlled Pilot | $500 - $1,500 | Rp9.1 - 27.2 juta | More BU onboarding, more refinement jobs, stronger monitoring/notification |
| Department Production | $1,500 - $5,000 | Rp27.2 - 90.5 juta | Wider adoption, higher AI/OCR usage, stronger DB/security/observability |
| Enterprise Hardened | $5,000+ | Rp90.5 juta+ | SSO enterprise, stricter SLA, support, compliance/security add-ons |

18. Infra Budget Detail by Component

| Component | MVP Approach | Indicative Monthly Cost | Notes |
| --- | --- | --- | --- |
| Vercel hosting | Pro plan, 2-5 seats | $20 | Base plan is per user/seat. Higher usage may add consumption cost. |
| Managed PostgreSQL | Supabase Pro/Neon/managed Postgres | $25 | Start small; scale compute/storage only when needed. |
| Object storage | Cloudflare R2 or S3-compatible | $30 | SOP PDFs and reference docs are usually not huge in MVP. |
| AI API usage | Model mix for template, refinement, copilot | $100 - $1,000 | Most variable line item; apply monthly quota and usage dashboard. |
| Gotenberg container/API | Small hosted container/API | $10 - $60 | Conversion service only; not OCR. |
| OCR / document intelligence | Optional, only scanned docs | $0 - $300 | Use only when text extraction fails or scanned docs dominate. |
| Email delivery | Resend/SendGrid/corporate SMTP | $0 - $50 | MVP notification volume should be small. |
| Monitoring/logging | Vercel logs + Sentry optional | $0 - $50 | Add Sentry/observability if production pilot needs it. |
| PM tool integration | ClickUp/Jira API | $0 - $50 | Assumes existing license. Integration cost mostly dev effort, not infra. |
| Security add-ons | WAF included/basic + optional tools | $20 | Enterprise SSO/security review may change budget significantly. |

19. AI Cost Control Model

AI adalah cost driver yang paling mudah bocor kalau tidak dibatasi. Karena setiap user bisa bertanya macam-macam, wajib ada quota, logging, dan model routing. Jangan biarkan chatbot menjadi mesin pembakar token berkedok produktivitas.

- Set monthly AI budget cap per environment: dev, staging, production.

- Separate AI usage category: template drafting, SOP Refinement, copilot Q&A, summary/translation.

- Use cheaper model for classification/summary; reserve stronger model for SOP Refinement or strategic reasoning.

- Cache reference analysis where possible; do not re-analyze the same SOP/reference repeatedly without reason.

- Store structured results so reviewers can reuse findings without re-calling AI.

- Show usage dashboard: jobs count, tokens/cost estimate, failed calls, average cost per SOP Refinement.

| Formula | Explanation |
| --- | --- |
| AI cost = input tokens x input rate + output tokens x output rate | Rate depends on selected model/provider. Use provider pricing page as source of truth. |
| Cost per SOP Refinement = document tokens + reference tokens + output recommendation tokens | Large SOP/reference documents can increase cost quickly. Use chunking and retrieval. |
| Monthly AI budget = refinement jobs + copilot Q&A + template drafting + summaries | Set cap before broad rollout. |

20. OCR and Document Conversion Cost Control

Gotenberg dapat dipakai sebagai document conversion API untuk mengubah Office/HTML/Markdown ke PDF. Untuk OCR scanned PDF, gunakan OCR/document intelligence provider hanya jika perlu. Born-digital PDF/DOCX sebaiknya diekstrak teks secara normal dulu, baru fallback ke OCR jika extraction gagal.

| Case | Recommended Handling | Budget Impact |
| --- | --- | --- |
| DOCX/PPTX/XLSX to PDF | Gotenberg conversion | Container hosting cost, usually predictable |
| Born-digital PDF | Text extraction without OCR | Very low cost |
| Scanned PDF / image PDF | OCR provider such as Textract/Azure/Google | Cost per page; must be monitored |
| Complex tables/forms | Document intelligence / layout extraction | Higher cost than raw OCR |
| MVP policy | OCR only as fallback | Avoid paying for OCR when plain extraction is enough |

21. Delivery Roadmap - Technical

| Phase | Timeline | Technical Deliverables |
| --- | --- | --- |
| Phase 1 - MVP Launch | 0-3 months | Next.js app, Vercel deploy, auth/RBAC, SOP repository, request form, AI template draft, reference upload, SOP Refinement v1, validation queue, dashboard basic, ID/EN |
| Phase 2 - Workflow Stabilization | 4-6 months | Email notification, action tracking, ClickUp/Jira create task, audit trail v1, reviewer assignment, improved dashboard, usage/cost monitoring |
| Phase 3 - AI & Executive Visibility | 7-9 months | Executive copilot improvement, AI impact analysis, controlled regulatory monitoring input, SLA/overdue tracking, refinement quality tuning |
| Phase 4 - Scale & Control | 10-12 months | More BU rollout, stronger access review, security hardening, audit log retention, multi-country readiness, operational runbook |

22. Initial Backlog for ClickUp/Jira

| Epic | Sample Stories |
| --- | --- |
| Platform Foundation | Set up Next.js repo, Vercel deployment, environment separation, CI checks |
| Authentication & RBAC | User login, role mapping, BU scoping, protected routes |
| SOP Repository | Create/list/update SOP metadata, upload document, version history |
| SOP Request | Create new SOP request, generate AI template, submit for review |
| Reference Source | Upload regulation/reference, classify type, attach metadata |
| SOP Refinement | Start refinement job, call AI provider, receive callback, store findings |
| Validation Workflow | Reviewer queue, validate/reject/request revision, decision comment |
| Publishing | Publish approved SOP as new document/version, update history |
| Action Tracking | Create action item, owner, due date, status, notification |
| Dashboard & Copilot | KPI cards, executive summary, context-bound Q&A |
| Integration | Email provider, optional ClickUp/Jira task creation |
| Audit & Monitoring | Audit log, error tracking, AI usage monitoring, cost dashboard |

23. Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Scope creep into enterprise platform before MVP | Delivery delay | Lock MVP scope; advanced worker/scraper/analytics as later phase |
| AI hallucination | Incorrect compliance interpretation | Evidence-based output, context-bound retrieval, human validation |
| OCR cost explosion | Budget overrun | Use OCR only for scanned docs; log pages processed and cost |
| Vercel request timeout for long jobs | Failed analysis | Use provider-side async analysis and webhook/polling |
| Document access leakage | Confidential data exposure | Private bucket, signed URLs, RBAC, audit log |
| Provider lock-in | Hard migration later | Use adapter pattern for AI/storage/email/PM tools |
| Unclear ownership of validation | Workflow stuck | Define Corporate Compliance validation owner before launch |
| Data quality issues | Poor AI output | Mandatory metadata, source classification, reviewer feedback loop |

24. Source Pricing References

Pricing below must be rechecked during procurement because provider pricing changes. The current estimate uses public pages available at the time of drafting.

| Provider / Source | Pricing facts used | URL |
| --- | --- | --- |
| Vercel | Pro plan starts at $20/month and includes usage credit | https://vercel.com/pricing |
| Supabase | Pro starts at $25/month; includes 8GB disk, 250GB egress, 100GB file storage; Team starts at $599/month | https://supabase.com/pricing |
| Cloudflare R2 | Standard storage $0.015/GB-month; no egress bandwidth charges for standard storage | https://developers.cloudflare.com/r2/pricing/ |
| OpenAI API | Model/token pricing varies by selected model; charged per 1M tokens and tool usage where relevant | https://developers.openai.com/api/docs/pricing |
| AWS Textract | Detect Document Text example uses $0.0015/page for first 1M pages; structured extraction costs more | https://aws.amazon.com/textract/pricing/ |
| Gotenberg | Docker-based API for PDF conversion; cost is hosting/container infra, not per API license | https://gotenberg.dev/ |
| Bank Indonesia JISDOR | USD/IDR reference around Rp18,099 on 14 July 2026 | https://www.bi.go.id/id/statistik/informasi-kurs/jisdor/default.aspx |

25. Final Recommendation

Untuk kondisi BRD dan target launch cepat, rekomendasi final adalah membangun MVP sebagai Next.js full-stack application di Vercel, dengan managed PostgreSQL, object storage, AI provider, Gotenberg/API conversion, optional OCR provider, email service, dan optional ClickUp/Jira integration. Jangan split frontend/backend di awal kecuali kebutuhan skala atau compliance internal memaksa. Pisahkan proses berat ke provider eksternal, simpan hasil terstruktur, dan pastikan semua keputusan compliance tetap melalui validasi manusia.

Dengan pendekatan ini, proyek tetap kecil, cepat, dan realistis, tetapi tidak menutup jalan menuju arsitektur yang lebih kuat saat platform sudah terbukti dipakai. Akhirnya satu keputusan teknologi yang tidak langsung mengundang 17 microservices hanya demi terlihat serius.